Waste Management Plan

Client:

Project:

Notes specific to this project:

- Asbestos to be stripped out and disposed of safely in line with regulations

- Oil filled radiators will be disposed of in line with regulations

- Electrical products will be disposed of in line with WEEE regulations

- PFC will be disposed of in line with regulations

- Electrical components that have been stripped out will be offered back to the PM for retention, or disposed of

- Reconommy will be used for general waste

- We will attempt to recycle all waste where possible

General business policy

Purpose:

To minimise the generation of waste within the construction site and to ensure that any waste generated is handled, segregated, stored, transported and disposed/recycled or recovered in according with current regulatory and Client requirements.

This plan defines the systematic management of waste to minimise environmental impact and ensure compliance with ISO 14001:2015 Environmental Management System requirements as applicable to UK legislation.

Scope:

Applies to all;

- Operations, training and maintenance activities

- Employees, contractors and visitors

- Waste (non-hazardous and hazardous) generated within the Construction site.

Responsibility:

It is the responsibility of all personnel on site to adhere to the requirements of this procedure.

Procedure:

Waste Minimisation and Management:

- All site waste is to be managed in accordance with the Waste Management Plan as part of the overall Environmental Management Plan.

- The Environmental Officer co-ordinates the implementation of the Waste Management Plan on the site through the support of the Contracts Manager and the co-operation of all site personnel.

- A waste management contractor will be engaged for the construction activities if required. The appointed waste contractor liaises directly with the on-site Contracts Manager particularly in the production of waste management records and waste regulatory compliance documentation.

- A designated waste compound will be provided on-site, including dedicated waste containers for segregation of wastes if required.

- A designated hazardous waste and refuelling area will be provided on-site, including dedicated waste containers for segregations of wastes if required.

- Waste minimisation measures will be promoted where possible through advice from the Environmental Officer, training initiatives and auditing of on-site practices.

Waste Storage and Transportation:

- The Contracts Manager will ensure that the waste lay-down area will be supervised and suitably secured to control deposition and removal of waste.

- Windblown litter will be prevented by the use of suitable waste storage containers and all site personnel should ensure that there is no unauthorised mixing of wastes or overfilling of waste containers. All waste skips are to be fully enclosed.

- Where waste containers are full this should be reported to the H&S (+E) Site Manager or designate.

- Where exceptional waste quantities are planned to arise from an area this should be reported in advance to the H&S (+E) Site Manager and arrangements should be made for additional once-off containers to be provided.

- At all times, hazardous waste containers shall be clearly identified as to the contents and hazard type if applicable.

- All waste shipped off-site shall be packaged to meet all regulatory requirements and in such a manner as to prevent any releases during transportation.

- Each shipment of waste shall have documentation with it, including a description of the waste, where it originated, and to whom it is being shipped. Copies of all documentation shall be maintained in the site waste management record.

Waste Management Training:

Waste awareness training shall be included in induction training for all site personnel.

Site Waste Management Record:

- The H&S (+E) Site Manager will update and maintain the waste management record for the site, ensuring full compliance with requirements which are additional to the below.

- The main waste contractor, and any further appointed waste contractors, will be required to furnish the following documentation:

  - A valid waste collection permit for the geographic area of the project site,

  - A waste facility permit and/or waste licence for all waste facilities which the waste is transferred to / disposed of / recovered at.

  - Any further relevant regulatory documentation.

- The waste contractors may be audited by the Environmental Officer if it is deemed necessary.

- All documentation arising from the above requirements shall be filed in the site waste management record.

- The waste contractors shall provide periodic reports of wastes removed from the site in the format of EF03 Non-Hazardous Construction Waste Summary and EF04 Hazardous Construction Waste Summary these shall be filed in the waste management record.

- All further relevant information received from the waste contractors shall be filed in the Waste Management Record.

- For hazardous wastes the following records shall be provided by the waste contractor and retained on file:

  - Consignment or C1 form for the waste shipment

  - A disposal or recovery certificate for the consignment

  - Other relevant shipment documentation